RMMM Plan – Digital Twin Health Activity Tracker

Risk Mitigation, Monitoring, and Management Plan

# 1. Project Overview

Digital Twin Health Activity Tracker is a web-based health activity tracking system built on the concept of a Digital Twin. It is implemented using Node.js with the Express framework, persisted in a SQLite database (better-sqlite3), and served with a lightweight HTML/CSS/JS frontend. Users can register/log in, log daily activities (steps, sleep, calories, workouts), and view a continuously updated digital-twin status that reflects their current health profile. The system is tested via the Node.js test runner for API endpoints and Playwright for UI flows.

Key components:

REST API routes: /api/users, /api/users/:id/activities, /api/users/:id/twin-status

SQLite store (health.db) with users and activities models

Static frontend served from /public (index.html, login.html, JS modules)

Automated tests under /tests (API) and /tests-ui (Playwright)

Environment configuration via .env

# 2. Step 1 – Risk Table

The following table lists the identified risks for the project, along with their category, estimated probability, impact, and the corresponding RMMM action.

| Risk ID | Risks | Category | Probability | Impact | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | Schedule slippage causing missed semester / sprint deadlines | BU | 70% | 2 | Maintain Gantt chart with buffer time, weekly stand-ups, track velocity, re-prioritize backlog, communicate slippage to mentor early. |
| 2 | Inaccurate digital twin health-status computation (activity aggregation, scoring logic) | TE | 65% | 2 | Define formulas with mentor sign-off, write unit tests for aggregation, validate against sample dataset, peer-review algorithm before integration. |
| 3 | Limited team experience with full-stack Node.js + SQLite + Playwright testing | ST | 60% | 2 | Conduct knowledge-transfer sessions, pair-programming, follow official docs, use linters and code reviews, allocate learning sprints. |
| 4 | Breach of sensitive user health data (privacy / weak authentication on /login) | CU | 55% | 1 | Hash passwords (bcrypt), enforce HTTPS in deployment, validate inputs with express-validator, restrict DB access, add rate limiting, audit auth flow. |
| 5 | SQLite (better-sqlite3) scalability and data-corruption risk as activity records grow | PS | 50% | 2 | Add DB indexes on userId/date, run periodic VACUUM, schedule automated backups of health.db, plan migration path to PostgreSQL if record count > 100k. |
| 6 | Frequent change in requirements / scope creep from stakeholder feedback | PD | 45% | 3 | Adopt change-control process, freeze scope per sprint, log all change requests, assess impact before approval, get sign-off on SRS. |
| 7 | Native module (better-sqlite3) build failures across dev machines / Node versions | DE | 35% | 3 | Pin Node version via .nvmrc, document setup in README, commit package-lock.json, provide Docker fallback, test install on clean machine before release. |
| 8 | Insufficient automated test coverage leading to regressions in API and UI | TE | 30% | 2 | Maintain Node test runner suite for API and Playwright suite for UI, run on every PR, target >70% coverage on routes, add tests before bug-fix merges. |

# 3. Step 2 – Risks Sorted by Probability (Descending)

| Risk ID | Risks | Category | Probability | Impact | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | Schedule slippage causing missed semester / sprint deadlines | BU | 70% | 2 | Maintain Gantt chart with buffer time, weekly stand-ups, track velocity, re-prioritize backlog, communicate slippage to mentor early. |
| 2 | Inaccurate digital twin health-status computation (activity aggregation, scoring logic) | TE | 65% | 2 | Define formulas with mentor sign-off, write unit tests for aggregation, validate against sample dataset, peer-review algorithm before integration. |
| 3 | Limited team experience with full-stack Node.js + SQLite + Playwright testing | ST | 60% | 2 | Conduct knowledge-transfer sessions, pair-programming, follow official docs, use linters and code reviews, allocate learning sprints. |
| 4 | Breach of sensitive user health data (privacy / weak authentication on /login) | CU | 55% | 1 | Hash passwords (bcrypt), enforce HTTPS in deployment, validate inputs with express-validator, restrict DB access, add rate limiting, audit auth flow. |
| 5 | SQLite (better-sqlite3) scalability and data-corruption risk as activity records grow | PS | 50% | 2 | Add DB indexes on userId/date, run periodic VACUUM, schedule automated backups of health.db, plan migration path to PostgreSQL if record count > 100k. |
| 6 | Frequent change in requirements / scope creep from stakeholder feedback | PD | 45% | 3 | Adopt change-control process, freeze scope per sprint, log all change requests, assess impact before approval, get sign-off on SRS. |
| 7 | Native module (better-sqlite3) build failures across dev machines / Node versions | DE | 35% | 3 | Pin Node version via .nvmrc, document setup in README, commit package-lock.json, provide Docker fallback, test install on clean machine before release. |
| 8 | Insufficient automated test coverage leading to regressions in API and UI | TE | 30% | 2 | Maintain Node test runner suite for API and Playwright suite for UI, run on every PR, target >70% coverage on routes, add tests before bug-fix merges. |

# 4. Step 3 – Risk Information Sheets (RIS)

Detailed Risk Information Sheets are presented below for the top three risks (highest probability of occurrence). The same template applies to the remaining risks in the risk register.

## Risk Information Sheet (RIS) – Risk 1 (70%)

| Risk ID | 1 | Date | 29/04/2026 |
| --- | --- | --- | --- |
| Probability | 70% | Impact | 2 |

Description

Schedule slippage causing missed semester / sprint deadlines

Refinement & Context

Sub-condition 1: Initial effort estimation may be optimistic due to unfamiliar tech stack.

Sub-condition 2: Inter-module dependencies (auth -> activities -> twin status) cause cascading delays.

Sub-condition 3: Team members balancing other coursework reduces effective hours.

Mitigation & Monitoring Strategies

Add 15-20% buffer time per sprint.

Break features into measurable user stories.

Track milestones in a shared Gantt chart and review weekly.

Use GitHub Projects/Issues for visibility.

Contingency Plan and Management

Re-prioritize backlog and defer non-critical features.

Reallocate tasks to less-loaded members.

Inform mentor and request scope adjustment if needed.

Trim optional UI polish to protect core deliverables.

Trigger

Two consecutive sprint goals missed, or critical path task delayed by > 3 days.

Status

Monitoring in progress; weekly reviews active.

| Assigned To: Project Manager / Scrum Master | Originator: Risk Management Team |
| --- | --- |

## Risk Information Sheet (RIS) – Risk 2 (65%)

| Risk ID | 2 | Date | 29/04/2026 |
| --- | --- | --- | --- |
| Probability | 65% | Impact | 2 |

Description

Inaccurate digital twin health-status computation (activity aggregation, scoring logic)

Refinement & Context

Sub-condition 1: Health-score formula not validated against domain data.

Sub-condition 2: Edge cases (missing days, zero activity) produce skewed twin status.

Sub-condition 3: Aggregation queries on SQLite may round or truncate incorrectly.

Mitigation & Monitoring Strategies

Document twin-status formula and review with mentor.

Add unit tests in tests/api.test.js for aggregation endpoints.

Seed the DB with edge-case data via src/seed.js and assert outputs.

Peer-review src/routes/twin.js logic before merge.

Contingency Plan and Management

Roll back to previous formula version via git.

Hot-patch the calculation and re-run regression tests.

Notify users that twin status is being recalibrated.

Trigger

Twin status output deviates > 10% from expected reference values, or user-reported anomalies.

Status

Mitigation in design phase.

| Assigned To: Backend Developer | Originator: Risk Management Team |
| --- | --- |

## Risk Information Sheet (RIS) – Risk 3 (60%)

| Risk ID | 3 | Date | 29/04/2026 |
| --- | --- | --- | --- |
| Probability | 60% | Impact | 2 |

Description

Limited team experience with full-stack Node.js + SQLite + Playwright testing

Refinement & Context

Sub-condition 1: Members new to Express middleware and async patterns.

Sub-condition 2: Playwright/Node test runner setup unfamiliar to most members.

Sub-condition 3: SQL query optimization knowledge limited.

Mitigation & Monitoring Strategies

Run weekly knowledge-sharing sessions.

Pair-program on complex modules (auth, twin logic).

Maintain a project README with setup and conventions.

Adopt ESLint + code-review checklist.

Contingency Plan and Management

Consult mentor or senior peers when blocked > 1 day.

Use well-documented libraries instead of custom code where possible.

Reassign tasks to members with relevant strength.

Trigger

PRs repeatedly rejected for the same class of issue, or task blocked > 24 hours.

Status

Mitigation actions initiated.

| Assigned To: Tech Lead | Originator: Risk Management Team |
| --- | --- |

# 5. Conclusion

This RMMM Plan identifies the most significant risks for the Digital Twin Health Activity Tracker and defines clear mitigation, monitoring, and contingency actions for each. The risk register will be reviewed at the end of every sprint, and Risk Information Sheets will be updated whenever a risk's probability, impact, or status changes materially.